Agent Functional Evaluation & Validation

A working plan for validating AgentTrust using a LangChain test agent

Prepared by: Muhammed  |  InfiniAI — AgentTrust

Document status: Draft working plan, consolidated from planning discussion

# 1. Assignment Overview

The assignment is to validate agent behaviour end to end: process an agent's functional elements, evaluate every step it takes, log every transaction, identify risks or gaps in its behaviour, and surface warnings or corrective instructions. AgentTrust is the governance layer being validated — it sits in front of an AI agent's actions, enforcing rules and monitoring outputs before and during execution.

The approach agreed on is to build a simple external test agent using LangChain, run it both without and with AgentTrust integrated, and produce a comparison report covering functional behaviour, risk detection, and developer experience.

Important scope correction: an audit of AgentTrust's actual SDK/Edge capabilities (Section 4) shows it is a governance validator, not an execution validator. It does not observe HTTP status, HTML size, timing, or agent reasoning — it observes and scores policy violations, risk tier, and the approve/block/hitl decision. The plan below is written with that corrected scope: AgentTrust is being validated for how effectively it catches governance and policy failures, not for whether it validates an agent's technical execution end to end. Execution-level detail is still logged, but through a separate, developer-built layer — see Section 4.2.

## 1.1 Task Breakdown

- Understand the AI agent validation pipeline (prerequisite).

- Build a simple LangChain test agent.

- Integrate the agent with AgentTrust.

- Document the developer experience of that integration.

- Capture and compare outputs/behaviour with and without AgentTrust.

- Produce a side-by-side comparison report.

# 2. The Test Agent

Multiple agent types were considered — a multi-step research agent, a blockchain-based agent, and a simple browser/data agent. Since the goal is to validate the framework rather than showcase agent sophistication, the decision was to use a simple task-based agent built in LangChain: a price-comparison agent that fetches product pricing from two source pages and returns the cheaper option.

A note on data sourcing: scraping live e-commerce sites raises real constraints — robots.txt restrictions, anti-scraping protections, and potential terms-of-service violations. Fetching a product page's HTML and parsing its price tag is scraping regardless of how the step is described. For a validation exercise, options include using public pricing APIs, mock test pages the team controls, or proceeding with real product pages carefully, mindful of rate limits and site policies. The plan proceeds with direct page fetch, holding this constraint in view.

## 2.1 Agent Specification

| Agent name | LangChain Price-Comparison Agent (validation test subject) |
| --- | --- |
| Purpose | Given a product name, retrieve pricing from two source pages and return the cheaper option plus the price difference. |
| Tools available | web_search_tool (locate product page URLs) · fetch_html_tool (retrieve raw HTML) · extract_price_tool (parse price from HTML) · compare_tool (return lower of two prices) |
| Workflow steps | 1. Receive product name 2. Search / resolve URL for Site A 3. Fetch HTML for Site A 4. Extract price for Site A 5. Repeat steps 2–4 for Site B 6. Compare prices 7. Return result |
| Success criteria | Both fetches return HTTP 200 with non-empty HTML · both extracted prices are valid numeric values · comparison completes within 5 seconds · final output references both source prices |
| Guardrails | Agent may only access the two pre-approved domains for a given run · no interaction with ads, forms, or checkout flows · no write actions of any kind · read-only fetch operations only |

# 3. Validation Pipeline Methodology

Agent validation rests on three pillars. AgentTrust's role in each is now scoped to what it actually measures — governance and policy enforcement — rather than technical execution correctness:

- Execution correctness — does each step do what it was designed to do? This is tracked, but through the developer-built execution trace (Section 4.2), not through AgentTrust itself.

- Safety / Governance — does the agent stay within its defined guardrails and boundaries? This is AgentTrust's core strength — risk tier, MAD code, policy score, and violations are captured natively.

- Auditability — can every action be traced back through a complete record? This requires merging the execution trace and the governance trace on a shared correlation ID (Section 4.3), since neither layer alone gives the full picture.

The practical framing for this project: the validation question is not "did AgentTrust validate everything the agent did?" but "given what the agent attempted, did AgentTrust's governance layer catch the policy and risk problems that the unmonitored run would have missed?" That is a narrower, more honest, and more testable claim.

## 3.1 The Five Phases

| Phase | Purpose | Applied to the LangChain Price-Comparison Agent |
| --- | --- | --- |
| 1. Design | Define what correct, safe, successful agent behaviour looks like before anything is built. | Spec: input (product name) → search → fetch → extract price → compare → output cheaper option. Success criteria and guardrails defined up front. |
| 2. Instrumentation | Add a custom execution-trace layer plus AgentTrust's native governance trace, joined on a shared correlation ID. | Custom callback handler logs tool calls (search, fetch, extract, compare) with timestamp, input, output. AgentTrust independently logs risk tier, MAD code, policy score, violations, and action per intercepted step. |
| 3. Execution | Run the agent and capture both traces under controlled, repeatable conditions. | Run the identical task twice with identical input: once unmonitored, once wrapped with AgentTrust. Execution trace runs in both; governance trace only exists in the AgentTrust-wrapped run. |
| 4. Analysis | Join the execution and governance traces on correlation ID, then compare expected vs. actual behaviour. | Merge logs step by step. Identify where AgentTrust's governance layer flagged or blocked something the unmonitored run's execution trace shows went through unchecked. |
| 5. Reporting | Synthesize findings into a clear before/after narrative, scoped to governance validation. | Document governance interventions, risk reduction, and developer experience of integrating AgentTrust — explicitly distinguishing what AgentTrust caught from what required custom instrumentation. |

# 4. AgentTrust Capability Audit

Before finalizing instrumentation, the plan's original logging table was checked line by line against what AgentTrust SDK and Edge actually capture. This audit is the basis for the two-layer model that follows.

| Metric | SDK | Edge | Side-by-Side Today? |
| --- | --- | --- | --- |
| URL fetched | No | No | No |
| HTTP status code | No | No | No |
| HTML size returned | No | No | No |
| Response time per tool call | No | No | No |
| Agent reasoning / next-step decision | No | No | No |
| Variable state (prices found, sites visited) | No | No | No |
| Rule violations flagged | Yes | Yes | Yes |
| Risk tier (low/medium/high/critical) | Yes | Yes | Yes |
| MAD code (M0/M2/M3/M4) | Yes | Yes | Yes |
| Policy score (0–100) | Yes | Yes | Yes |
| Action taken (approve/block/hitl) | Yes | Yes | Yes |
| Empty output detected | No | Yes | Edge only |
| Hallucinated price detected | No | Yes | Edge only |
| Loop / retry detected | No | Yes | Edge only |
| Domain access violation | Partial | Partial | Only after config |

Bottom line: AgentTrust gives a governance side-by-side — was the action blocked, what risk tier, what violation, what policy score. It does not give an execution-trace side-by-side — what a tool call actually did, its inputs, its timing, its raw output. That half has to come from custom instrumentation.

## 4.1 Two-Layer Instrumentation Model

Because AgentTrust alone covers roughly half of what the original plan wanted to log, instrumentation splits into two independent layers that are merged during analysis rather than one unified AgentTrust-native log.

| Layer | Source | What It Captures |
| --- | --- | --- |
| Execution trace | Custom LangChain BaseCallbackHandler, built and maintained by the developer | URL fetched, HTTP status, HTML size, response time, agent reasoning, internal state — everything AgentTrust does not see. |
| Governance trace | AgentTrust SDK / Edge, native | Risk tier, MAD code, policy score, violations, action taken (approve / block / hitl). |

## 4.2 Original Logging Levels, Reassigned by Layer

The logging levels defined earlier still apply — they're just now explicitly owned by one layer or the other, rather than assumed to come from AgentTrust as a whole.

| Logging Level | Owned By | What Is Captured | Example for This Agent |
| --- | --- | --- | --- |
| Tool-level | Execution trace (custom) | Every tool invocation: input parameters, raw output, execution time. | URL fetched, HTTP status, HTML size, response time per fetch call. |
| Decision-level | Execution trace (custom) | The agent's reasoning for choosing a tool or next step. | Why it chose to re-fetch, retry, or move to the next site. |
| State-level | Execution trace (custom) | Agent's internal state before and after each step. | Snapshot of variables (prices found so far, sites visited). |
| Risk-level | Governance trace (AgentTrust) | Rule violations, risk tier, MAD code, policy score, and action taken, flagged in real time. | Unapproved domain access (needs config), risk_tier=medium, action=block. |

## 4.3 Merging the Two Traces

The side-by-side report depends on joining both layers on a shared identifier:

- Correlation ID: a run ID / step ID generated at the start of each agent step, passed through the LangChain callback handler and forwarded into whatever context AgentTrust receives at intercept time.

- Join logic: for each correlation ID, combine the execution-trace row (tool, input, output, timing) with the governance-trace row (risk tier, MAD code, policy score, violations, action) if one exists for that step.

- Resulting record: e.g. "at step 3, the agent fetched [URL], got HTTP 200 in 0.8s, and AgentTrust scored it risk_tier=medium and blocked it" — the execution detail and the governance decision in one line.

Without this join, the two logs are just two disconnected tables. The join is what turns the capability audit into an actual side-by-side comparison.

## 4.4 Risk Register for This Agent

Each risk below is tagged with which layer is expected to catch it, based on the capability audit above.

| Failure Mode | Consequence If Unmonitored | Layer | How It's Caught |
| --- | --- | --- | --- |
| Scrape returns empty/malformed HTML | Agent proceeds with garbage data, produces a false comparison | Execution trace | Custom checkpoint flags empty/short HTML before comparison step runs |
| Price extraction yields zero or multiple matches | Wrong or ambiguous price used silently | Execution trace | Custom checkpoint validates extraction against expected numeric pattern |
| Agent accesses an unapproved domain | Scope creep; potential policy or legal exposure | Governance (AgentTrust) | Blocked/flagged as a violation — requires domain rules configured in AgentTrust first |
| Agent hallucinates a price not present in fetched data | Output looks confident but is factually wrong | Governance (Edge only) | Edge-side hallucinated-output detection; not available via SDK alone |
| Agent loops / retries excessively | Wasted resources, possible rate-limit bans | Governance (Edge only) | Edge-side loop/retry detection; not available via SDK alone |

# 5. Execution Plan

The agent runs twice under identical conditions:

- Run A (unmonitored): the LangChain agent executes the task with no governance layer; the custom execution-trace callback handler still captures every step.

- Run B (AgentTrust-integrated): the same agent, same task, same input — now wrapped by AgentTrust, which observes and scores each intercepted step against configured guardrail rules. The execution-trace callback handler still runs in parallel.

Both runs use the same execution-trace logging (timestamp, step, input, output, execution time) and share a correlation ID scheme, so Run A's raw execution and Run B's execution-plus-governance can be joined and compared directly in the analysis phase.

Prerequisite before either run: AgentTrust's guardrail configuration (approved domains, policy thresholds) must be set up first. Without it, the domain-access-violation check will not fire in Run B either, and the comparison will understate what AgentTrust can actually catch.

# 6. Technical Stack

Python was chosen over TypeScript for this project: LangChain's Python SDK is more mature, iteration is faster in a notebook environment suited to repeated comparison runs, and Python's data tooling (pandas, matplotlib) simplifies the analysis and reporting phases.

| Language / runtime | Python 3.x |
| --- | --- |
| Agent framework | LangChain SDK |
| Development environment | Jupyter Notebook (fast iteration for repeated comparison runs) |
| Logging | Python `logging` module → structured JSON output |
| Storage | JSON files or SQLite (for queryable log analysis) |
| Analysis | pandas (side-by-side log comparison, metrics) |
| Visualization / reporting | matplotlib or seaborn for before/after charts |

# 7. Developer Experience Evaluation

Alongside functional validation, the report will assess how it actually felt to integrate AgentTrust into a LangChain agent, across six dimensions:

| Integration complexity | How many lines of code / config are needed to wrap the LangChain agent with AgentTrust? Does it require restructuring existing agent logic? |
| --- | --- |
| Documentation clarity | Are AgentTrust's integration docs sufficient on their own, or were there friction points that required guesswork? |
| Debugging ease | When a risk is flagged, is the cause traceable back to a specific step? Are messages actionable? |
| Performance impact | Does wrapping the agent introduce noticeable latency to tool calls or overall task completion? |
| Learning curve | How long from first contact with AgentTrust's docs to a working integrated run? |
| Error message quality | Are failures and rejections communicated in plain, actionable language? |

# 8. Plan Evaluation Against Assignment Metrics

The current plan was checked against four core requirements from the assignment brief.

| Evaluation Metric | Assessment Against Current Plan | Status |
| --- | --- | --- |
| Evaluates every step | Every step is evaluated, but by two separate mechanisms: the execution trace evaluates technical correctness, while AgentTrust's governance trace evaluates policy compliance for the steps it intercepts. | Covered |
| Logs every transaction | Execution-trace logging captures every tool call's input, output, and timing. Governance-trace logging captures risk tier, MAD code, and action per intercepted step. Both are joinable via correlation ID. | Covered |
| Identifies risk / provides warning | AgentTrust natively provides risk tier, MAD code, and violations for governance issues — but this is a classification, not a corrective instruction. Execution-level risks (empty scrape, bad extraction) still need custom detection, since AgentTrust doesn't see them. | Partially Covered |
| Keeps a human in the loop | AgentTrust's action set already includes "hitl" (human-in-the-loop) as a possible outcome alongside approve/block — so the capability exists natively. The plan needs to define when hitl should trigger and who reviews it. | Partially Covered |

## 8.1 Identified Gaps

- Warning / instruction generation: AgentTrust classifies risk (tier, MAD code, violation) but does not itself write a corrective instruction. That translation step — turning a MAD code into a plain-language recommendation for the developer — still needs to be built, likely as a small mapping layer on top of AgentTrust's output.

- Human-in-the-loop checkpoint: AgentTrust's action set already supports "hitl" as an outcome, so the underlying capability exists. What's missing is the plan's decision on which risk tiers or MAD codes should route to hitl, and who reviews it — this is a configuration and process decision, not a build gap.

- Domain guardrail configuration: the domain-access-violation check is only "partial" until approved domains are explicitly configured in AgentTrust. This must be done before Run B, or that entire risk category will silently not fire.

# 9. Summary & Next Steps

This plan establishes a five-phase validation methodology (design, instrument, execute, analyse, report) applied to a concrete, simple LangChain price-comparison agent, corrected to reflect what AgentTrust actually validates: governance and policy enforcement, not technical execution correctness. It defines the agent's spec and guardrails, a two-layer instrumentation model (custom execution trace + native AgentTrust governance trace) joined on a correlation ID, a controlled before/after execution plan, a Python-based technical stack, and a six-dimension developer experience framework.

The reframed core claim for the final report: "Given identical agent behaviour, AgentTrust's governance layer caught X policy violations and risk signals that the unmonitored run's execution trace shows went through unchecked." This is narrower than validating the agent end to end, but it is what the tooling actually supports, and it is a legitimate, defensible finding.

Before implementation begins, the following should be finalized:

- AgentTrust guardrail configuration — set up approved domains and policy thresholds before either run, so domain-violation detection actually fires.

- Correlation ID scheme — decide how a run/step ID is generated and passed from the LangChain callback handler through to AgentTrust's intercept point.

- Quantitative success metrics — define what percentage of governance risks caught constitutes AgentTrust being "effective."

- Data source decision — confirm whether to use real product pages, public pricing APIs, or controlled mock pages, given scraping constraints.

- Warning/instruction mapping — build a small layer that translates MAD codes and risk tiers into a plain-language corrective instruction.

- Human-in-the-loop routing — decide which risk tiers or MAD codes should trigger AgentTrust's existing "hitl" action, and who reviews it.